## Slide 1: Next Charter Detailed Planning Session Day 1
Sebastian Kaebisch
20 July 2023

## Slide 2: Outline
Welcome & Logistics – 5min
Agenda plans for planning sessions (all) – 10min
PR cleanups – 45min
Working Mode & Timeline WoT 2.0 (Sebastian) – 45min

## Slide 3: IRC + Wiki
Please join https://irc.w3.org/?channels=wot
Who takes the minutes today?
  First h: MichaelM
  Second h: MichaelK
  Ege can do it for tomorrow
Wiki: https://www.w3.org/WoT/IG/wiki/Main_WoT_WebConf/2023_WoT_Next_Charter_Detailed_Planning

## Slide 4: Detail Agenda Planning
Thuesday 20 June
  Clean up charter detail PRs (all)
  How to handle use cases and requirements?
  Policy
    WoT versioning
    Async decission making
    Public communication (e.g., Twitter tweets, …)
Wednesday 21 June
  Progress check of some WoT main topics (max. 15min)
  TD topics (Ege/MichaelK)
    Should also discuss https://github.com/w3c/wot-charter-drafts/issues/59
  Bindings (Ege/MichaelK)
    Should also discuss https://github.com/w3c/wot-charter-drafts/issues/14
Thursday 22 June
  Liaisons (Sebastian, Kaz; 60min)
    WoT deployment (e.g., Smart Cities)
    Other groups (e.g., JSON-LD, …)
    Digital Twins IG (MichaelM)
  Discovery (MichaelM; 1h)
Friday 23 June (optional)
  Profile (Ben; 1h)
    https://github.com/w3c/wot-charter-drafts/issues/80
  Architecture 2.0 (MichaelM; 30min)
    including Security (https://github.com/w3c/wot-charter-drafts/issues/57)
  Working Mode & Timeline WoT 2.0 (30min; Sebastian)
  Cont. policy decisions
Note:
Ben is only available today and on Friday
Please only give an overview of the TF topic
Avoid technical discussions or deep dives

## Slide 5: Clean up PRs
https://github.com/w3c/wot-charter-drafts/labels/Detailed%20Work%20Items

## Slide 6: How to handle use cases and requirements? (Brainstorming)
MichaelM:
  Propose to work botton – up
  Introduce a feature first and explain which use case will need the feature
  Propose to remove “requirements” from the Use Case document
  Agree, should be a living document
Ben:
  Suggest each deliverable has its own requirements
  Requirements can be extended/changed over the time (should be not frozen)
Ege:
  agree with Ben
  But, what does the question mean? E.g., do we continue the use case TF?
Kaz:
  UC document should be more relevant for industry needs
  High level use case should be used to derive features
Sebastian:
  Missing balance when a UC is needed. Does each feature needs a justification based on a specific UC?
  There are obviously features where a specific UC description would be overhead

## Slide 7: Policy
  Brainstorming where we need a clear policy
    Decisions on editors
    How to handle the inputs from CG
    Which functions can be delegated to the chairs only
    WoT versioning
    Async decision making  Ben has already a proposal; follow-up discussion in this PR
    Public communication (e.g., Twitter tweets, …)
    Selection of the chairs
     Charis will prepare PRs with sample policies for the corresponding topics
     Group can discuss on those PRs

## Slide 8: Async decision making
We should find a mode when people can not attend the meetings
Ben:
  is always a call needed to merge PR?
  Makes only sense when there is controversial PR
  Normative changes needs approval of all editors
MichaelM:
  When there is no objection, we can merge
  When someone objects, joining the meeting is necessary
  Would support to have policy that is valid for all TFs
Kaz:
  Some people have problems with async discussions
Mizushima:
  We need to clarify the consensus process
Ege:
  Do we have overall policy or will each deliverable have own policy?

## Slide 9: Following slides are planned for 23 June

## Slide 10: Reducing WoT Calls in the Week Current Situation

## Slide 11: What should be new / changed Proposal I / II
WoT 2.0 meetings should take place in time zones convenient for all (e.g., get more participants from Japan)
TFs with REC deliverables should not be processed in parallel  everyone should concentrate only on one deliverable  increase the participation numbers of the REC based calls
TFs call with Note deliverables should only have calls every 2 weeks
Increase async process, pre-work should already happen on github (calls should be used to give an overview what happen on github and finally decide on PRs)  Marketing call already follows this approach
Share the agenda one day before the meeting that includes the list of issues / PRs
Main call every 2 weeks only?
Optimize calendar: We should have max. 4 calls in one week

## Slide 12: What should be new / changed Proposal II / II
If needed, a use case or liaison-based call can take place by a pre-defined meeting time (e.g., once a month)
Since we do not have someone who can drive the Profile TF, we should pause Profil or transform it as Note document
Architecture may also considered as Note deliverable in the future (as already discussed in the past and recommended by TAG)
Define feature Milestones in each deliverables

## Slide 13: Roadmap WoT 2.0 Deliverables (Draft)
WoT Thing Description 2.0
OPC UA Binding
Start charter Q3 2023
Q3 2024
End 2024
Q1 2024
WoT Discovery 2.0
End charter Q3 2025
WoT Architecture
WoT Profile 1.0?
REC
Note
WoT API
Security
CR Candidate
Note + Liaison
BACnet Binding
Matter Binding ?
WoT Event?
TPAC F2F
F2F meeting
CR Candidate

## Slide 14: Proposal Schedule Week 1
TD 2.0
Main
Binding Call
Chairs
REC
Note

## Slide 15: Proposal Schedule Week 2
TD 2.0
Security
API
Testing (optional)
REC
Note
IG Call

## Slide 16: Proposal Schedule Week 3
TD 2.0
Main
Binding Call
Chairs
REC
Note

## Slide 17: Proposal Schedule Week 4
TD 2.0
Security
API
Testing (optional)
REC
Note
Use Case / Liaisons (optional)
IG Call

## Slide 18: Resources and Contacts
Dr. Michael McCool
Principal Engineer
Intel
Technology Pathfinding
michael.mccool@intel.com
Dr. Sebastian Kaebisch
Senior Key Expert
Siemens
Technology
sebastian.kaebisch@siemens.com
https://www.w3.org/WoT