## Slide 1: Next Charter Detailed Planning Session Day 1
Sebastian Kaebisch
20 July 2023

## Slide 2: Outline
Welcome & Logistics – 5min
Agenda plans for planning sessions (all) – 10min
PR cleanups – 45min
Working Mode & Timeline WoT 2.0 (Sebastian) – 45min

## Slide 3: IRC
Please join https://irc.w3.org/?channels=wot
Who takes the minutes?
…

## Slide 4: Agenda (tbd)
Thuesday 20 June
  Clean up charter detail PRs (all)
  Working Mode & Timeline WoT 2.0 (Sebastian)
Wednesday 21 June
  WoT Versioning?
  TD topics?
  Bindings?
Thursday 22 June
  Discovery ?
Friday 23 June (optional)
Note:
Please give TF topic overview
Avoid technical discussions or deep dives

## Slide 5: Clean up PRs
https://github.com/w3c/wot-charter-drafts/labels/Detailed%20Work%20Items

## Slide 6: Reducing WoT Calls in the Week Current Situation

## Slide 7: Proposal
WoT 2.0 meetings should take place in time zones convenient for all (e.g., get more participants from Japan)
TFs with REC deliverables should not be processed in parallel  everyone should concentrate only on one deliverable  increase the participation numbers of the REC based calls
TFs call with Note deliverables should only have calls every 2 weeks
Increase async process, pre-work should already happen on github (calls should be used to give an overview what happen on github and finally decide on PRs)  Marketing call already follows this approach
Share the agenda one day before the meeting that includes the list of issues / PRs
Main call every 2 weeks only?
Optimize calendar: We should have max. 4 calls in one week
If needed, a use case or liaison-based call can take place by a pre-defined meeting time (e.g., once a month)
Since we do not have someone who can drive the Profile TF, we should pause Profil or transform it as Note document
Architecture may also considered as Note deliverable in the future (as already discussed in the past and recommended by TAG)

## Slide 8: Roadmap WoT 2.0 Deliverables (Draft)
WoT Thing Description 2.0
OPC UA Binding
Start charter Q3 2023
Q3 2024
End 2024
Q1 2024
WoT Discovery 2.0
End charter Q3 2025
WoT Architecture
WoT Profile 1.0?
REC
Note
WoT API
Security
CR Candidate
Note + Liaison
BACnet Binding
Matter Binding ?

## Slide 9: Proposal Schedule Week 1
TD 2.0
Main
Binding Call
Chairs
REC
Note

## Slide 10: Proposal Schedule Week 2
TD 2.0
Security
API
Testing (optional)
REC
Note
IG Call

## Slide 11: Proposal Schedule Week 3
TD 2.0
Main
Binding Call
Chairs
REC
Note

## Slide 12: Proposal Schedule Week 4
TD 2.0
Security
API
Testing (optional)
REC
Note
Use Case / Liaisons (optional)
IG Call

## Slide 13: Resources and Contacts
Dr. Michael McCool
Principal Engineer
Intel
Technology Pathfinding
michael.mccool@intel.com
Dr. Sebastian Kaebisch
Senior Key Expert
Siemens
Technology
sebastian.kaebisch@siemens.com
https://www.w3.org/WoT